# Software Test Plan (STP) — Task Manager Application

Project: Task Manager Application
Version: 1.0
Authors: Team #4 (Section C) — Chetana V Iyer (PES1UG24CS130), Dhadhal Rudra (PES1UG24CS146), Gagan B Sasalatti (PES1UG24CS164), Harsh Pandya (PES1UG24CS182)
Date: 07-10-2026
Status: Baseline Approved

## 1. Introduction

Purpose: This document defines the test plan for the Task Manager Application v1.0. It outlines objectives, scope, strategy, resources, schedule, and responsibilities for testing.
Scope: Testing covers multi-tenant workspace governance, user authentication and RBAC, task lifecycle CRUD, subtask checklists, 10MB secure file attachments, 4-column Kanban drag-and-drop, full-text search, progress analytics, and immutable audit logs. Third-party SMTP transmission infrastructure and client hardware drivers are excluded.
References: Task Manager SRS v1.0, Task Manager SAD v1.0, IEEE Std 829-2008, OWASP Top 10.
Definitions: STP (Software Test Plan), SRS (Software Requirements Specification), RTM (Requirements Traceability Matrix), RBAC (Role-Based Access Control), JWT (JSON Web Token).

## 2. Test Items

- User Authentication & RBAC module (authController, authMiddleware, rbacService)
- Workspace & Collaboration module (workspaceController)
- Task Lifecycle & Core CRUD module (taskController)
- Subtasks & Attachment Handling module (subtaskController, fileUploadService)
- Kanban Workflow & Assignment Engine (taskDragDrop, KanbanBoard.jsx)
- Search, Filtering & Tagging Engine (searchService)
- Progress Analytics & Reporting module (analyticsService, reportExporter)
- Notification & Audit Feed module (notifController, auditLogger)

## 3. Features to be Tested

Features mapped to SRS requirement IDs:
- REQ-1.1 to REQ-1.3: User Registration, Salted Bcrypt Hashing, JWT Issuance, 15-min Password Reset
- REQ-2.1 to REQ-2.3: Workspace Creation, Member Invitations, Admin Role Access Enforcement
- REQ-3.1 to REQ-3.3: Task CRUD, Business Rule 3 (no past due dates), Atomic Cascading Deletion
- REQ-4.1 to REQ-4.3: Subtask Checklists, Progress % Roll-up, 10 MB MIME File Uploads
- REQ-5.1 to REQ-5.3: Collaborator Assignment (Rule 1: membership check), 4 Kanban Columns, Drag-Drop Sync
- REQ-6.1 to REQ-6.3: Sub-100ms Full-Text Search, Multi-Attribute Filtering, Custom Tags & Sorting
- REQ-7.1 to REQ-7.3: KPI Dashboard Metrics, Workload Distribution, RFC 4180 CSV Export
- REQ-8.1 to REQ-8.3: In-App Notifications, 24-Hour Automated Deadline Alerts, Immutable Audit Log
- REQ-NFR-1 to REQ-NFR-6: Sub-200ms Latency, 50 Users Concurrency, TLS 1.3, Input Sanitization

## 4. Features Not to be Tested

- Third-party SMTP email relay transport infrastructure (simulated via mock dispatch)
- Operating system low-level kernel routines and file system disk cache drivers
- External cloud object storage physical infrastructure

## 5. Test Approach / Strategy

Levels:
- Unit tests: isolated verification of controllers, validation middleware, and utility algorithms.
- Integration tests: multi-module data flow (cascading deletes, drag-and-drop audit logging).
- System tests: end-to-end RESTful HTTP request-response validation.
- Acceptance tests (UAT): verification of acceptance criteria against course project guidelines.

Types:
- Functional testing (core features 1 through 8)
- Regression testing (automated test runner)
- Performance testing (response time <200ms, search <100ms)
- Usability testing (WCAG 2.1 AA clarity, zero training navigation)

Entry Criteria: Stable build delivered, transactional database initialized, test suites ready.
Exit Criteria: 100% of planned test cases executed, 0 critical defects open, 37/37 automated tests passing.

## 5.1 Security Validation

- Stateless JWT Token Integrity: tamper signature and test expired tokens (exp)
- Salted Bcrypt Password Protection: verify iteration cost factor >= 10
- Input Fuzzing & Sanitization: inject XSS (<script>alert(1)</script>) and SQL injection payloads
- RBAC Mutation Gatekeeping: ensure non-Admins are blocked (HTTP 403) from destructive actions
- Attachment Boundary Enforcement: reject files > 10 MB (HTTP 413) and non-whitelisted MIME types (HTTP 415)

## 6. Test Environment

Hardware: Standard consumer workstation (4-core CPU, 8GB RAM, Gigabit Ethernet).
Software: Node.js v18.20.4 LTS, Ubuntu Linux 22.04 LTS, PostgreSQL 15, Redis 7.
Tools: Native Node.js Test Harness (node:test, node:assert), Postman, cURL, Git.
Test Data: Mock UUIDs, test workspaces, tasks, subtasks, and 10MB test file streams.

## 7. Test Schedule

Milestones:
- Test Plan & Architecture Draft: 02-Oct-2026
- Module Unit Test Implementation: 04-Oct-2026
- Integration & Security Validation: 06-Oct-2026
- 100% Regression Execution Sign-Off: 07-Oct-2026
- Academic Evaluation Milestone: 07-Oct-2026

## 8. Test Deliverables

- Test Plan (this document conforming to IEEE 829)
- Automated Unit & System Test Suites (37 automated tests in tests/)
- Test Execution Logs (100% pass verification)
- Requirement Traceability Matrix (RTM Table mapping all 8 features)
- Final Test Summary Report

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead & Auth Verifier | Chetana V Iyer (PES1UG24CS130) | Prepare test plan, coordinate execution, verify Auth & RBAC |
| Core Lifecycle & File QA | Dhadhal Rudra (PES1UG24CS146) | Design & execute Task CRUD, Rule 3 date checks, 10MB upload validation |
| Workflow & Discovery QA | Gagan B Sasalatti (PES1UG24CS164) | Kanban 4-column drag/drop sync, avatar hydration, sub-100ms search |
| Analytics & Audit QA | Harsh Pandya (PES1UG24CS182) | KPI metric verification, CSV export checks, 24h deadline alerts, audit log |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Cascading deletion leaves orphaned subtasks or attachments | Transactional database engine executes atomic cascade sweeps |
| Oversized attachments crash memory buffer | Gateway byte-length filter strictly enforces 10MB limit with HTTP 413 |
| Kanban state out of sync during drag-and-drop | Optimistic UI rendering paired with server-side transition validation |

## 11. Assumptions & Dependencies

- Node.js v18 LTS runtime environment is operational without third-party dependencies
- Client web browsers support modern ECMAScript standards (Chrome 110+, Firefox 115+, Safari 16+)
- Database transactional persistence maintains zero data loss on cascading mutations

## 12. Suspension & Resumption Criteria

Suspend testing if:
- Environment or database is unavailable
- Critical blocking defect prevents user authentication or workspace initialization

Resume testing if:
- Blocking defects are resolved and verified by isolated regression test
- Database store re-initialized and stabilized

## 13. Test Case Management & Traceability

RTM ensures bi-directional mapping of SRS requirements to test cases.

Comprehensive 10 Detailed Test Cases Covering Functional & Non-Functional Requirements:
1. TC-01 (REQ-1.1 Functional): User Registration Password Complexity -> Rejects passwords missing uppercase/digits/symbols with HTTP 400 [Status: Passed]
2. TC-02 (REQ-1.2 Security): JWT Stateless Token Issuance & Verification -> Validates 24-hour HMAC-SHA256 signature [Status: Passed]
3. TC-03 (REQ-2.3 Security): RBAC Destructive Mutation Gatekeeping -> Rejects non-Admin workspace settings update with HTTP 403 [Status: Passed]
4. TC-04 (REQ-3.1 Business Rule 3): Past Due Date Rejection -> Rejects tasks with past due dates with HTTP 400 [Status: Passed]
5. TC-05 (REQ-3.3 Safety): Task Deletion Explicit Confirmation -> Blocks deletion without confirm: true (REQ-NFR-3) [Status: Passed]
6. TC-06 (REQ-4.2 Functional): Dynamic Subtask Progress Roll-up -> Correctly updates parent task progress (0% -> 50% -> 100%) [Status: Passed]
7. TC-07 (REQ-4.3 Security/NFR): 10 MB Boundary & MIME Whitelist -> Blocks 11MB file (HTTP 413) and .exe (HTTP 415) [Status: Passed]
8. TC-08 (REQ-5.1 Business Rule 1): Collaborator Workspace Membership -> Rejects assigning non-workspace members [Status: Passed]
9. TC-09 (REQ-6.1 Performance): Full-Text Search Latency -> Confirms keyword search execution executes in under 100 ms [Status: Passed]
10. TC-10 (REQ-8.2 Functional): Automated 24-Hour Deadline Alert -> Scans tasks approaching deadline and dispatches alert notification [Status: Passed]

## 14. Test Metrics & Reporting

Metrics collected:
- Planned Test Cases: 37 | Executed: 37 (100%)
- Passed: 37 (100%) | Failed: 0 (0%)
- Critical Open Defects: 0
- Requirement Coverage: 100% across Features 1 through 8
- Average Standard API Latency: < 50 ms (exceeds < 200 ms requirement)

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Chetana V Iyer (PES1UG24CS130) | Approved (07-10-2026) |
| Core Dev Lead | Dhadhal Rudra (PES1UG24CS146) | Approved (07-10-2026) |
| Product Owner / Evaluator | Faculty Evaluator, CSE Dept | Pending Academic Sign-Off |